Truitt Family Finance App

Master Build Plan

From Excel to a Personal Web App

Prepared by Claude · May 2026

# 1. Overview

## What we're building

A personal web application that replaces your finance spreadsheet. Same workflows you've built up over years — transaction categorization, monthly and YTD budget reporting, mid-year reforecasting, retirement and college projections, balance sheet tracking — but with proper persistence, multi-device access, and shared use with Britney.

The app is browser-based, lives at a GitHub Pages URL, sits behind a login, and reads/writes data in a Supabase Postgres database. Free to host, free to run, single household.

## How we're building it

Phased delivery. Each phase produces a working app — partial functionality but real and deployable. You'll have something usable after Phase 1 (week 1–2) and we'll layer features in. This protects against architectural surprises and lets you give feedback while it's cheap to act on.

Division of work: I write the code (React, TypeScript, SQL migrations, parsers, calculation modules) and deliver it as files in our conversations. You handle the click-around setup steps in Supabase and GitHub. For small tweaks and debugging in your local repo, you'll use Cursor — it can see your full codebase and console errors, which I can't. ~85% of code comes from me; ~15% comes from Cursor for iterative adjustments.

## What stays the same from your spreadsheet

- All categories — exact set from your Lookup tab

- Sign convention internally (out = positive, matches Actuals)

- Monthly grouping (Rent & Utilities / Food & Car / Other / Yearly)

- Reports: 1 MO, YTD, Single Detail, Avg, Revised

- Calculation logic for retirement, college, and the 25× spend FI metric

- Balance sheet line items

## What's improving

- Categorization is no longer a chore — rule engine + bulk edit + trip highlighting

- Reports show all values as positive (you said this; we'll handle sign-flipping at the display layer)

- Balance sheet inputs perpetuate forward — input a value once, it carries until you update it

- Mid-year reforecast becomes a first-class workflow, not a tab people forget exists

- Multi-device, multi-user (you and Britney) with secure auth

- Future-proofed for multiple categorization schemes (tax view, 50/30/20, etc.) — structurally ready, UI hidden until you want it

# 2. Decisions Locked In

Quick reference for every design decision made in our conversations. If you change your mind on any of these later, fine — but this is the baseline.

## Architecture

- Frontend: React + Vite + TypeScript, deployed to GitHub Pages

- Styling: Tailwind CSS

- Charts: Highcharts (you have an existing theme.js; we reuse the patterns)

- Tables: TanStack Table for the transaction grid

- State: Zustand for client state, TanStack Query for server state

- Backend: Supabase (managed Postgres + auth + auto-generated REST API)

- Auth: Email/password — you and Britney as members of one household

- Hosting cost: $0 — both GitHub Pages and Supabase free tiers handle this scale comfortably

## Data conventions

- Sign convention (storage): money out = positive, money in = negative. Matches your Actuals.

- Sign convention (display): all values shown positive on reports. Transaction grid keeps signs (negative payments are useful to see).

- Date storage: ISO format (YYYY-MM-DD), parsed from per-source format on import

- Dedupe key: hash of (account, date, amount, description). When the source provides a transaction ID (BCU does), we use that as a stronger dedupe signal.

## Categorization

- Categories: exact set from your spreadsheet, no consolidation

- Rule engine: JSON conditions evaluated in priority order, first match wins. Operators: contains, equals, starts_with, regex, amount_between, amount_eq, account_is. Multiple conditions within a rule AND together.

- Rule run flow: manual button (not on import). Calculates impact in memory, shows preview with manual-override warnings, you confirm before commit.

- Manual overrides: rules CAN overwrite manual selections, but the dry-run preview flags them and lets you exclude rows individually or in bulk.

- Category lifecycle: archive (soft delete, transactions retain historical reference, badge shown), merge (transactions and rules reassigned), hard delete (only when zero references).

- Multi-scheme future-proofing: schema includes category_schemes table seeded with one default scheme. Transaction-to-category lives in a join table from day one. UI hides this; adding a Tax view later is a feature add, not a refactor.

## Trips

- Trip CRUD page (start/end dates, name, work flag)

- On import or on demand, transactions whose date falls in a trip range get auto-stamped with trip_id

- Transaction grid shows trip rows with a colored stripe and trip badge

- Filter: 'show only trip transactions for review' — your scrutinize-the-trips workflow

## Reports & display

- 1 MO and YTD reports use the same grouping as your spreadsheet (Rent & Utilities / Food & Car / Other, then Yearly items)

- YTD includes prior-year column for comparison

- Single Detail = drill-down by category, full transaction list

- Avg shows prev 3/6/12-month per-category averages plus monthly history — used to set next year's budget

- Revised (mid-year reforecast) is its own page: actuals YTD locked, future months editable, separate revised_budgets table preserves original

## Phasing

- Phase 1 — Foundation: Schema + Supabase + auth + read-only transaction grid

- Phase 2 — Data flow: Imports + rule engine + bulk edit + dry-run preview

- Phase 3 — Reports: 1 MO, YTD, Single Detail, Avg, budget editor with 'pull from averages'

- Phase 4 — Reforecast: Revised page (mid-year)

- Phase 5 — Balance sheet: perpetuate-forward inputs + dashboard cards (Main 2 reborn)

- Phase 6 — Assumptions: income/savings/tax projections + waterfall (Main Detail reborn)

- Phase 7 — Long-term planning: Retire (multi-rate fan chart) + College per-kid

# 3. App Structure

## Pages

| Route | Purpose / replaces |
| --- | --- |
| / | Dashboard — replaces Main 2. Spending vs budget cards, net worth, FI metric, income/savings projected vs actual. |
| /transactions | Transaction grid — replaces Actuals. Sortable, filterable, multi-select, bulk edit, trip highlight. |
| /import | Per-source CSV upload. Auto-detects format (Discover / Amex / BCU Visa / BCU Powerplus). Mapping, dedupe, preview, commit. |
| /rules | Rule list, rule builder, dry-run impact preview. 'Run rules' button. |
| /trips | Trip CRUD — replaces Trips tab. Auto-stamps matching transactions. |
| /categories | Category management — archive, merge, add new, reorder. |
| /balance-sheet | Input page + line item editor + trend charts. Perpetuate-forward values. |
| /assumptions | Income plan, savings plan, tax assumptions — replaces Main Detail. Waterfall chart. |
| /budget/:year | Annual budget editor. 'Pull from averages' button. |
| /budget/:year/revise | Mid-year reforecast — replaces Revised tab. Actuals locked, future editable. |
| /reports/one-month | 1 MO report. |
| /reports/ytd | YTD report with prior-year column. |
| /reports/detail | Single Detail — drill into one category. |
| /reports/averages | Avg — prev 3/6/12-mo averages + monthly history. |
| /retire | Retirement projection — replaces Retire + Retire Graph. Multi-rate fan chart. |
| /college | Per-kid college projection — replaces College. |

## Repository layout

finance-app/

├── public/

├── src/

│   ├── api/                 # Supabase client + typed query functions

│   ├── components/          # Shared UI (Card, DataTable, MoneyCell, ...)

│   ├── pages/               # One folder per route

│   ├── features/

│   │   ├── import/          # Per-source parsers + import flow

│   │   ├── rules/           # Rule engine + builder

│   │   ├── reports/         # Report calculation modules

│   │   ├── retire/          # Retirement calc

│   │   ├── college/         # College calc

│   │   └── balance-sheet/   # Perpetuate-forward logic

│   ├── lib/                 # Date helpers, money helpers, dedupe hash

│   ├── charts/              # Highcharts theme + chart components

│   ├── types/               # Shared TypeScript types

│   ├── App.tsx

│   └── main.tsx

├── supabase/

│   ├── migrations/          # SQL files, run in order

│   └── seed/                # One-time data import scripts

├── scripts/

│   └── seed-from-xlsx.ts    # Loads your existing Excel into Supabase

├── .env.local.example

├── package.json

├── tailwind.config.ts

├── tsconfig.json

├── vite.config.ts

└── README.md

# 4. Database Schema

Postgres, hosted by Supabase. All tables include household_id for multi-tenant separation (Row Level Security policies enforce that you only see your household's data).

## Core tables

### households + members

households (

id           uuid primary key default gen_random_uuid(),

name         text not null,

created_at   timestamptz default now()

)

household_members (

household_id uuid references households(id) on delete cascade,

user_id      uuid references auth.users(id) on delete cascade,

role         text default 'member',  -- 'owner' | 'member'

primary key (household_id, user_id)

)

### accounts

accounts (

id           uuid primary key default gen_random_uuid(),

household_id uuid not null references households(id),

name         text not null,                  -- 'Discover', 'Amex', 'BCU Powerplus'

source_type  text not null,                  -- 'discover' | 'amex' | 'bcu_visa' | 'bcu_powerplus' | 'manual'

is_active    boolean default true,

created_at   timestamptz default now()

)

### category_schemes + categories

category_schemes (

id           uuid primary key default gen_random_uuid(),

household_id uuid not null references households(id),

name         text not null,                  -- 'Standard Budget' (default)

is_default   boolean default false,

sort_order   int default 0

)

categories (

id              uuid primary key default gen_random_uuid(),

household_id    uuid not null references households(id),

scheme_id       uuid not null references category_schemes(id),

name            text not null,

group_name      text,                        -- 'Rent & Utilities' | 'Food & Car' | 'Other' | 'Yearly' | 'Income' | 'Savings' | 'Transfer'

sort_order      int default 0,

is_yearly       boolean default false,       -- shown in yearly section

status          text default 'active',       -- 'active' | 'archived' | 'merged'

merged_into_id  uuid references categories(id),

archived_at     timestamptz,

created_at      timestamptz default now(),

unique (scheme_id, name)

)

### transactions + transaction_categories

transactions (

id                uuid primary key default gen_random_uuid(),

household_id      uuid not null references households(id),

account_id        uuid not null references accounts(id),

date              date not null,

description       text not null,

amount            numeric(12,2) not null,    -- out = positive, in = negative

source_category   text,                      -- raw category from bank export

card_member       text,                      -- Amex 'Card Member' field

external_id       text,                      -- bank's transaction ID if available

dedupe_hash       text not null,

notes             text,

tag               text,

trip_id           uuid references trips(id),

imported_at       timestamptz default now(),

unique (household_id, dedupe_hash)

)

transaction_categories (

transaction_id   uuid references transactions(id) on delete cascade,

scheme_id        uuid references category_schemes(id),

category_id      uuid references categories(id),

source           text,                       -- 'rule' | 'manual' | 'import_hint'

rule_id          uuid references rules(id),

updated_at       timestamptz default now(),

primary key (transaction_id, scheme_id)

)

### rules

rules (

id                  uuid primary key default gen_random_uuid(),

household_id        uuid not null references households(id),

scheme_id           uuid not null references category_schemes(id),

priority            int not null,           -- lower = evaluated first

name                text not null,

conditions          jsonb not null,         -- [{field, op, value, case_insensitive}, ...]

action_category_id  uuid not null references categories(id),

is_active           boolean default true,

created_at          timestamptz default now(),

updated_at          timestamptz default now()

)

Example conditions JSON:

[

{"field": "description", "op": "contains", "value": "target", "case_insensitive": true},

{"field": "amount", "op": "between", "min": 5, "max": 5000}

]

### trips

trips (

id           uuid primary key default gen_random_uuid(),

household_id uuid not null references households(id),

name         text not null,

start_date   date not null,

end_date     date not null,

is_work      boolean default true,

notes        text,

created_at   timestamptz default now()

)

### budgets + revised_budgets

budgets (

id           uuid primary key default gen_random_uuid(),

household_id uuid not null references households(id),

year         int not null,

month        int not null,                  -- 1..12

category_id  uuid not null references categories(id),

amount       numeric(12,2) not null,

unique (household_id, year, month, category_id)

)

revised_budgets (

id            uuid primary key default gen_random_uuid(),

household_id  uuid not null references households(id),

year          int not null,

as_of_month   int not null,                 -- the month the revision was made

category_id   uuid not null references categories(id),

month         int not null,                 -- 1..12

amount        numeric(12,2) not null,

created_at    timestamptz default now()

-- Multiple revisions per year allowed; latest by created_at is the active one for display

)

### balance sheet

balance_sheet_items (

id           uuid primary key default gen_random_uuid(),

household_id uuid not null references households(id),

name         text not null,

type         text not null,                 -- 'asset' | 'liability'

sort_order   int default 0,

is_active    boolean default true,

created_at   timestamptz default now()

)

balance_sheet_values (

id           uuid primary key default gen_random_uuid(),

item_id      uuid not null references balance_sheet_items(id) on delete cascade,

as_of_month  date not null,                 -- always YYYY-MM-01

value        numeric(14,2) not null,

notes        text,

unique (item_id, as_of_month)

)

Perpetuate-forward logic: 'value as of month X' uses a window function to find the most recent value where as_of_month <= X. A view (current_balance_sheet) takes a target month parameter and returns each item's effective value.

### assumptions / planning tables

income_plan (

id            uuid primary key default gen_random_uuid(),

household_id  uuid not null references households(id),

year          int not null,

source_name   text not null,                -- 'Brit Salary', 'Jeff Bonus', etc.

month         int not null,                 -- 1..12

amount        numeric(12,2),

is_actual     boolean default false,        -- true = actual; false = projected

unique (household_id, year, source_name, month, is_actual)

)

savings_plan (

id            uuid primary key default gen_random_uuid(),

household_id  uuid not null references households(id),

year          int not null,

account_name  text not null,                -- 'Brit - 401K', 'Tucker College', etc.

month         int not null,

amount        numeric(12,2),

is_actual     boolean default false,

unique (household_id, year, account_name, month, is_actual)

)

tax_assumptions (

id            uuid primary key default gen_random_uuid(),

household_id  uuid not null references households(id),

year          int not null,

key           text not null,                -- 'fed_rate', 'state_rate', 'ss_rate', etc.

value         numeric,

unique (household_id, year, key)

)

### retire + college inputs

retire_inputs (

id            uuid primary key default gen_random_uuid(),

household_id  uuid not null references households(id),

key           text not null,                -- 'jeff_yearly_contrib', 'return_rate', etc.

value         text not null,

unique (household_id, key)

)

college_kids (

id                uuid primary key default gen_random_uuid(),

household_id      uuid not null references households(id),

name              text not null,

birth_year        int not null,

current_balance   numeric(12,2) not null,

monthly_contrib   numeric(10,2) not null,

return_rate       numeric(5,4) not null,

start_year        int,                      -- year college starts

duration_years    int default 4

)

### import_batches (audit log)

import_batches (

id            uuid primary key default gen_random_uuid(),

household_id  uuid not null references households(id),

account_id    uuid not null references accounts(id),

imported_at   timestamptz default now(),

source_file   text,                         -- original filename

row_count     int not null,

new_count     int not null,                 -- non-duplicate rows added

imported_by   uuid references auth.users(id)

)

## Row Level Security (RLS)

Every table has RLS enabled. The policy pattern: a user can read/write a row if they're a member of that row's household.

-- Example for transactions; same pattern repeated per table

alter table transactions enable row level security;

create policy "members can read transactions" on transactions

for select using (

household_id in (

select household_id from household_members

where user_id = auth.uid()

)

);

create policy "members can insert transactions" on transactions

for insert with check (

household_id in (

select household_id from household_members

where user_id = auth.uid()

)

);

-- ... and update / delete policies

# 5. Import File Specifications

Four formats. Each gets a dedicated parser that produces the same internal shape.

## Internal shape (target)

interface ParsedTransaction {

date: string;          // ISO YYYY-MM-DD

description: string;

amount: number;        // out = positive (we flip BCU)

source_category?: string;  // bank's category, kept as a hint

card_member?: string;      // Amex only

external_id?: string;      // BCU's Transaction ID

}

## Per-source rules

| Source | Date format | Sign flip? | Detect by | Notes |
| --- | --- | --- | --- | --- |
| Discover | MM/DD/YYYY | No | Header: 'Trans. Date,Post Date,Description,Amount,Category' | source_category useful (Merchandise, Restaurants, etc.) |
| Amex | MM/DD/YYYY | No | Header: 'Date,Description,Card Member,Account #,Amount' | Capture Card Member field — auto-tag Britney's charges |
| BCU Cash Rewards Visa | MM/DD/YY | Yes | Header has 'Account ID', balance is empty | Use Transaction ID as external_id for stronger dedupe |
| BCU Powerplus | MM/DD/YY | Yes | Header has 'Account ID', balance present | Same as Visa; checking account so balance is reliable |

## Import flow

- User picks an account from a dropdown, then drops a CSV file

- App auto-detects the source type by inspecting the header row; user can override

- Parser produces ParsedTransaction[] in internal shape

- App computes dedupe_hash for each row, queries DB for existing matches

- Preview screen: 'X new transactions, Y duplicates (skipped), Z trip-tagged'

- User confirms → bulk insert into transactions table; an import_batches row is recorded

- Screen redirects to /transactions filtered to 'just imported, uncategorized'

- User clicks 'Run rules' (or navigates to /rules) to categorize

## Bank-supplied categories as fallback hints

Each scheme can define a hint mapping (categories.source_category_hints jsonb on the scheme or as a separate table). When no rule matches, the import_hint mapping suggests a category. Source: the bank's own category column.

Example: Discover's 'Merchandise' → your 'Shopping'; BCU's 'Gasoline/Fuel' → your 'Transportation'. The user reviews and confirms; nothing gets auto-applied without user action via the rules-run preview.

# 6. Rule Engine

## Conditions schema

type Condition =

| { field: 'description', op: 'contains' | 'equals' | 'starts_with' | 'regex',

value: string, case_insensitive?: boolean }

| { field: 'amount', op: 'between', min: number, max: number }

| { field: 'amount', op: 'eq' | 'gt' | 'lt', value: number }

| { field: 'account', op: 'is', value: string };  // account name

// A rule has 1+ conditions, all must match (AND)

## Evaluation algorithm

- Load all active rules for the current scheme, sorted by priority ascending

- For each transaction in scope, walk the rules list

- First rule whose conditions all match → assign that rule's category, stop

- If no rule matches → check source_category_hints fallback (suggests, doesn't apply)

- If still no match → leave uncategorized

## Run-rules dry-run preview

This is the most important UI in the rule system. Before any database write, the preview shows:

- Total transactions in scope (e.g., 'all uncategorized', 'this date range', 'selected rows')

- How many would be newly categorized

- How many would change category, broken into:

  - …rule → rule (rule reassigned)

  - …manual → rule (overrides your manual selection — flagged in red)

  - …import_hint → rule

- Per-row checkboxes default: include rule overrides, exclude manual overrides

- 'Include all manual overrides' / 'Exclude all manual overrides' bulk toggles

- Confirm → commit only the included rows

## Rule builder UX

- 'Create rule from selection' — pick 1+ transactions in the grid, click 'Make rule from these', the builder pre-fills with common patterns it detects (shared description prefix, shared account, etc.)

- Manual builder with field/op/value rows; add/remove conditions

- Live preview while building: 'this rule would match 47 existing transactions, would change category for 3 of them'

- Save with priority — defaults to 'after the last existing rule'; you can drag-reorder

# 7. Your Setup Tasks

These are the click-around tasks. No coding. I'll provide exact instructions for each as we work through Phase 1.

## Phase 1 setup checklist

### Supabase project (15 min)

- Sign up at supabase.com (free tier)

- Create new project; pick a region close to you (US East or US Central)

- Save the project URL and anon (public) key — you'll need both

- Save the service role key in a password manager — only used for one-time seed

- In SQL Editor, run migration files I provide (00_schema.sql, 01_rls.sql, 02_seed_categories.sql) in order

- In Authentication → Providers, enable Email; disable email confirmations for now (you can re-enable later)

- In Authentication → Users, create your account and Britney's account

- Run the household-setup SQL snippet I'll provide — creates one household, links both users to it

### GitHub repo (10 min)

- Create a new private repo: finance-app

- Clone it locally

- Drop the project files I provide (entire src/, package.json, configs, etc.) into the repo

- Create .env.local from .env.local.example, fill in your Supabase URL and anon key

- Run `npm install` then `npm run dev` — you should see the login screen at localhost:5173

- Log in with the credentials you created in Supabase

### Initial data seed (10 min)

- Place your current 2026_03_Budget.xlsx in scripts/ folder

- Run `npm run seed` — pulls Actuals, Lookup, Trips, 2025 Budget, Categories into Supabase

- Refresh the app — your transactions should appear in the grid

### GitHub Pages deployment (10 min, can wait until Phase 1 is solid)

- In repo settings → Pages, enable GitHub Pages from the gh-pages branch

- Add Supabase URL and anon key as repo secrets

- Push to main — included GitHub Action builds and deploys

- Visit yourname.github.io/finance-app — log in, see your data

## What you'll need installed locally

- Node.js 20+ (https://nodejs.org)

- Git (already have it)

- Cursor (your preference) or VS Code

- That's it — Supabase is fully managed, no Docker, no Postgres install

## When to use Cursor

Cursor lives between our conversations. Things you'd hand to Cursor:

- Browser console error → 'fix this'; Cursor sees the actual code in context

- Visual tweaks: 'make this card width smaller', 'change the chart color'

- CSV import is choking on a specific row → Cursor can read both the file and the parser

- Routine git operations (commit, push, pull)

Things you'd bring back to me:

- Multi-file changes (new feature spanning page + API + types)

- Schema changes

- New parser for a bank you didn't tell me about

- Anything where you want a written explanation of trade-offs

# 8. Phase Detail

Each phase is a focused conversation. Beginning of a phase: I deliver the code; you do the setup steps; we test together. End of a phase: working deployed app with that phase's features live.

## Phase 1 — Foundation

Goal: Stand up the app, the database, and a read-only view of your data. End of phase = you can log in and see your transactions in a sortable, filterable grid.

I deliver:

- Project scaffold (Vite + React + TS + Tailwind + routing)

- Supabase client wired up; typed query helpers

- Auth pages (login, password reset)

- Schema migrations (all tables, RLS policies)

- Seed script that loads Actuals, Lookup, Trips, 2025 Budget into Supabase

- Read-only transactions grid with sort/filter/search

- Empty page placeholders for future routes

- GitHub Actions workflow for deployment to Pages

Acceptance criteria:

- Both you and Britney can log in from a browser

- Transaction grid loads ~15K rows without lag (paginated/virtualized)

- Sort by date, amount, category, account works

- Filter by date range, category, account works

- Free-text search on description works

- App is deployed to GitHub Pages (or runs locally — your call which to gate on first)

## Phase 2 — Data Flow

Goal: Categorization stops being a chore. End of phase = you can import a real CSV from your bank and run rules with the dry-run preview.

I deliver:

- Import page with per-source CSV parsers (all 4 formats)

- Dedupe via hash; existing-transaction matching

- Trip auto-stamping on import

- Rule list page; rule builder; 'create rule from selection'

- Rule engine with priority evaluation

- Run-rules dry-run preview with manual-override warnings

- Bulk edit on transactions grid (multi-select → assign category, tag trip, delete)

- Source-category hint mapping (bootstrapped from your existing data)

Acceptance criteria:

- Importing a Discover CSV produces correct transactions; Amex same; both BCU formats same

- Dedupe correctly skips already-imported rows

- Importing a CSV that overlaps a trip date range tags those transactions

- Building a rule and running it categorizes matching uncategorized transactions

- Dry-run preview correctly shows manual-override warnings in red

- Excluding manual overrides from a run does what it says

- Bulk-selecting 5 transactions and assigning a category works

## Phase 3 — Reports

Goal: All your existing month/year reporting plus next-year budget building. End of phase = you can do everything you currently do in 1 MO, YTD, Single Detail, Avg, and the budget tabs.

I deliver:

- 1 MO report — actual vs budget vs variance, your grouping, signs flipped to positive

- YTD report — same plus prior-year column

- Single Detail report — pick category, see all transactions

- Averages report — prev 3/6/12-mo per-category averages + monthly history table

- Budget editor — edit any year's monthly budget per category

- 'Pull from averages' button — populate budget cells from prev-3/6/12 average

- Period picker (month / year selector) common across reports

Acceptance criteria:

- 1 MO report numbers match your spreadsheet to the cent for any month

- YTD report numbers match

- Averages match (prev 3/6/12 month averages and monthly cells)

- Single Detail correctly drills into one category

- Building 2026 budget by clicking 'use prev-12-month avg' for each category and saving works

## Phase 4 — Reforecast

Goal: Mid-year course-correction tool. End of phase = you can revise the budget any time during the year, with actuals locked and forward months editable.

I deliver:

- Revised page (/budget/:year/revise)

- Actuals YTD pulled live from transactions, displayed read-only

- Future months editable, default to original budget values

- Live total/variance calculation as you edit

- Save creates a new revised_budgets snapshot (audit trail)

- Compare view: original | actuals to date | revised forecast | YE variance

Acceptance criteria:

- Loading the revised page mid-year shows correct actuals locked, correct future-month budget

- Editing a future month updates totals immediately

- Saving creates a new snapshot; old snapshots remain accessible

- Compare view renders correctly

## Phase 5 — Balance Sheet & Dashboard

Goal: Net worth tracking with low-effort inputs, plus the home screen. End of phase = the dashboard you open every Sunday morning.

I deliver:

- Balance sheet line items management (CRUD)

- Balance sheet value entry — perpetuate-forward logic

- Trend charts per item and total net worth

- Dashboard cards: monthly spend vs budget, YTD vs budget, savings, FI multiplier

- Net worth Δ this month / Δ this year

- Income & savings projected vs actual cards

- Goals section (free-text)

Acceptance criteria:

- Adding a new line item ('Crypto Wallet'), entering one value, seeing it perpetuate forward

- Backfilling a prior month's value updates only that month forward, not earlier

- Net worth chart shows correct historical trend

- Dashboard loads in <2s

## Phase 6 — Assumptions & Projections

Goal: Income, savings, and tax modeling for the year. End of phase = Main Detail tab fully replaced.

I deliver:

- Income plan editor (per source, per month, projected vs actual)

- Savings plan editor (same)

- Tax assumptions form

- Waterfall chart (Income → Tax → Expenses → Savings → Left Over) — projection and actual side-by-side

- Auto-pull actuals from transactions where applicable

Acceptance criteria:

- Projection waterfall matches your current Main Detail values

- Actual waterfall pulls from real data automatically

- Editing Brit's bonus reflects in the projection immediately

## Phase 7 — Long-term Planning

Goal: Retirement and college projections. End of phase = the spreadsheet is fully retired.

I deliver:

- Retirement input form (yearly contribs, return rate, retire age, retire spend, etc.)

- Retirement projection table (year-by-year)

- Retire Graph multi-rate fan chart (2% / 4% / 6% / 8% / 10% / 12% trajectories)

- 'Money lasts forever / runs out at age X' computed output

- 25× spend FI metric and current multiplier

- College kid management (CRUD per kid)

- College projection per kid (year-by-year balance, contribution, interest, cost)

- College summary: 'on track / X behind' indicator

Acceptance criteria:

- Retirement projection numbers match your spreadsheet for the same inputs

- Multi-rate fan chart renders all 6 trajectories

- Each kid's college projection matches the spreadsheet values

# 9. Future / Out of Scope

Things we discussed but explicitly deferred. Captured here so we don't lose them.

## Cash tab analysis

One-off analyses pulling spending data into custom views. Not part of MVP. Easy to add later because the underlying data layer supports arbitrary queries.

## Multiple categorization schemes

Schema is structured for it from day one (category_schemes table, transaction_categories join table). UI hidden. When you want a Tax view or 50/30/20 view, the work is: scheme management page, scheme picker in nav, optional auto-mapping bootstrap. Probably ~1 week of work, no schema changes.

## Mobile-optimized import

Import flow stays desktop-only. The transaction grid, reports, and dashboard are mobile-friendly (card view fallback for the grid). You're rarely importing a CSV from your phone.

## Old projection tabs

Proj 9.22, Proj 8.22, Proj 7.22, Proj 6.22, Proj 1.2022, Year Filter, Main 2 (old), Revised (old) — historical snapshots. Archived, not migrated. If you want to look at them, the Excel file remains the reference.

## Other deferred tabs

- Retire Articles — reading list / reference. Could become a notes page later.

- Tax WH, Tax — tax planning detail beyond what's in Assumptions. Could become its own page.

- Past Savings — historical snapshot. Archived.

- Grocery — appears to be a one-off itemized analysis. Archived.

- CFP — financial planning notes. Could become a notes page.

- Bills — list of bill-pay URLs. Could become a small bookmarks card on the dashboard.

# 10. Next Steps

This document is the contract. Read it through. Push back on anything that feels off — design decisions, phasing, anything missing. Easier to revise the plan than to revise built code.

## To start Phase 1

- Read this document; flag anything you want to change

- Sign up for Supabase (free tier) and create a project; save the URL and anon key

- Install Node.js 20+ if you don't have it

- Make sure Cursor is set up with your GitHub authenticated

- Open a new conversation with me titled 'Phase 1 — Foundation' — I'll deliver the code and walk you through setup

## How to use this document going forward

- This is the north star — when in doubt, refer back here

- Each phase conversation will reference the relevant section

- If we change a decision mid-phase, we update this document at the end of the phase

- Keep it accessible — Notion, Drive, or just the .docx in the repo

## Other Items

Current month is always determined by the most recent date with actuals (not by calendar or the actual today date)

— End of Master Plan —